Pharmacy Information System (PhIS) 
and
Clinic Pharmacy System (CPS)

Release Note

For version 1.3.2

Version 	: 1.0

Document ID : PhIS_CPS/ReleaseNote/Refinement/14052015

© 2011-2015 Pharmaniaga Logistics Sdn Bhd (PLSB)

CONFIDENTIAL COPYRIGHTED MATERIAL – The information includes all concepts, comments, recommendations, and material, contained herein shall remain the property of Pharmaniaga Logistics Sdn Bhd (PLSB). No portion of this document shall be disclosed, duplicated or used in whole or in part of any purpose other than the purpose of the Pharmacy Information System & Clinic Pharmacy System (PhIS& CPS) Project execution only.

Revision History

| Version No | Date of Release | Prepared by | Reviewed / Verified by | List of changes from Previous Version |
| --- | --- | --- | --- | --- |
| 1.0 | 14/05/2015 | Kee Tuan Hwa | Chew Ming Ping | First Version |

Verified and Acknowledged by:

| Name | Role/Designation | Organization | Signature & Date |
| --- | --- | --- | --- |
| Chew Ming Ping | Team Leader | Pharmaniaga Logistics Sdn Bhd |  |
| Hoh Choon Seng | Project Manager | Pharmaniaga Logistics Sdn Bhd |  |

| Name | Role/Designation | Organization | Signature & Date |
| --- | --- | --- | --- |
|  |  | Bahagian Perkhidmatan Farmasi (BPF), KKM |  |
|  |  | Bahagian Pengurusan Maklumat (BPM), KKM |  |

Peer Review

| Version No | Reviewed / Verified by | List Of Changes from Previous Version |
| --- | --- | --- |
| 1.0 | Juridah (QA) | Initial document |

1	Introduction	1

1.1	Project Information	1

1.2	Objectives	1

2	Purpose	2

3	Summary – Refinement and Defect List	3

3.1	Refinement List	3

3.2	Resolved Defect List	3

4	Refinement List – Detail Changes	6

5	Deployment - Procedures	7

5.1	List of Items to be Deployed	7

5.2	Backup Procedure before Deploy	7

5.2.1	Backup Procedure	7

5.3	Deployment/Installation Guidelines	8

5.3.1	Deployment at Facility	8

5.3.2	Deployment at HQ - IWP	8

# Introduction

## Project Information

| Project ID : | PhIS and CPS |
| --- | --- |
| Project Name : | Pharmacy Information System and Clinic Pharmacy System |
| Version No : | 1.3.2 |
| Client Name : | Ministry of Health |
| Release ID : | RL15/005 |
| Release Date : | 14/05/2015 |

## Objectives

| No. | Objective | Reference |
| --- | --- | --- |
| 1. | Release PhIS & CPS Application to Facility | Refer Section 3 – Refinement and Defect list |

# Purpose

The purpose of the document is to update the end-user of the changes and defects have been resolved to be included in the new version of application and will be deployed to production server.

This document outlines the list of request and issue to be delivered in the newer version of application and also the guidelines on how to deploy the new version of application in production.

# Summary – Refinement and Defect List

## Refinement List

N/A

## Resolved Defect List

The following are the summary of resolved defect list that included in PhIS and CPS version 1.3.2.

| No | Ticket No. | Facility | Module | Reported Date | Description | Additional Information | Root Caused | Resolved Date | Verify Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | I-PhIS009706715S | HPSF | Manufacturing - PN | 11/5/2015 | User reported Auto Allocation check box disable or dim once prepare worksheet. |  | System disable the auto allocation checkbox and save worksheet button, when user click on the manual allocation link. | 11/5/2015 |  |
| 2 | I-PhIS009693815S | KKGT | MTAC | 8/5/2015 | CP1 past medication which captured from Medication Profile, did not appear in Pas Medication history at assessment tab in MTAC reporting screen after save the record. |  | MTAC - CP1 not capture in Past Medication History | 11/5/2015 |  |
| 3 | I-PhIS009698015S | KKGT | MTAC | 8/5/2015 | When save and open CP1 again, the whole complete list of CP1 for both prescription and non prescriptions |  | MTAC Reporting - CP1 for both prescription and non prescription medicines are gone | 11/5/2015 |  |
| 4 | I-PhIS009698215S | KKGT | MTAC | 8/5/2015 | When delete (back space) only 1 alphabet, the whole paragraph deleted automatically. Happened on Missed dose in the past 1 week field. | mtac reporting warfarin specific detail at Missed doses in past 1 week - example value got abcde if click back space, automatic clear all fields | TAC Reporting - When delete (back space) only 1 alphabet, the whole paragraph deleted automatically | 12/5/2015 |  |
| 5 | I-PhIS009383815S | KKGT | Outpatient Pharmacy | 13/4/2015 | Step 1 : User allocate three drug for 40 day. Step 2 : when user click button allocate, only Amlodipine 10 mg Tablet is not allocated for 40day. The Drug is allocated only 30day Step 3 : when click reserve quantity,the stock is empty. Drug : Amlodipine 10mg Tablet MRN NO : KKE08004500001176 | same with I-PhIS009447815S & I-PhIS009409915S | Data & Data Type Error | 12/5/2015 |  |
| 6 | I-PhIS009409915S | KKGT | Outpatient Pharmacy | 15/4/2015 | Step 1 : User allocate three drug for 40 day. Step 2 : when user click button allocate, only Amlodipine 10 mg Tablet is not allocated for 40day. The Drug is allocated only 30day Step 3 : when click reserve quantity,the stock is empty. Drug : Amlodipine 10mg Tablet |  | Data & Data Type Error | 12/5/2015 |  |
| 7 | I-PhIS009444015S | KKGT | Outpatient Pharmacy | 17/4/2015 | At order detail Dr order 6 months but date show 04022015 - 18032015 another drug is correct only simvastatin problem. MRN : KKE08004500016966 |  | end date time is wrong | 12/5/2015 |  |
| 8 | I-PhIS009447815S | KKGT | Outpatient Pharmacy | 17/4/2015 | Step 1 : User allocate three drug for 40 day. Step 2 : when user click button allocate, only Amlodipine 10 mg Tablet is not allocated for 40day. The Drug is allocated only 30day Step 3 : when click reserve quantity,the stock is empty. Drug : Amlodipine 10mg Tablet |  | Data & Data Type Error | 12/5/2015 |  |
| 9 | I-PhIS009661915S | KKGT | Outpatient Pharmacy | 6/5/2015 | System pop up error after log in into system Error run script process It happen to all module and sub module and after close it, it show over again. Happen at random PC and at random time. |  | error at client side script level | 12/5/2015 |  |
| 10 | I-PhIS009697915S | KKGT | Outpatient Pharmacy | 8/5/2015 | Medication doses disappeared for all patient on the Drug Label |  | Screen Display & User Interface Error. Partial Dispense records don't have Dose value in Malay version, that's why it is black. | 12/5/2015 |  |
| 11 | I-PhIS009653815S | HTM | Patient Management | 5/5/2015 | Unable to Print Patient Label, error message appear. | NA | Screen Display & User Interface Error | 12/5/2015 |  |

Verified and Acknowledged  By:

| Signature: |  | Name: |  |
| --- | --- | --- | --- |
| Date: |  | Designation: |  |

| Signature: |  | Name: |  |
| --- | --- | --- | --- |
| Date: |  | Designation: |  |

# Refinement List – Detail Changes

N/A

# Deployment - Procedures

## List of Items to be Deployed

| No. | Items | Components | Path |
| --- | --- | --- | --- |
| 1 | HQ Application | phishq_v1.3.2.war | https://10.8.9.130:44330/svn/Workspace_Dataware/31_Implementation/Applications/PhIS ReleaseV1.3.2/hq/war |

## Backup Procedure before Deploy

### Backup Procedure

Using backup tool, backup the following files and folder and database as per table below;

| No. | Type | Backup Item | Description |
| --- | --- | --- | --- |
| 1 | Application | /home/phisesb /opt/phisesb /usr/share/fonts/truetype | PhIS Integration Application PhIS Core Application Fonts required by PhIS |
| 2 | Database | phisprod database | PhIS Live database |

## Deployment/Installation Guidelines

### Deployment at Facility

Below table is described the deployment steps at Facility:

| Step | Items | File Name | Source Path | Action |
| --- | --- | --- | --- | --- |
| 1 | Facility Application | iphis_v1.3.2.war | https://10.8.9.130:44330/svn/Workspace_Dataware/31_Implementation/Applications/PhIS ReleaseV1.3.2/facility/war | Please rename the war file from iphis_v1.3.2.war to iphis.war then deploy. |

### Deployment at HQ - IWP

No release